Absolutely — here’s the start-to-end BUILD plan for the FBM pipeline, written as an implementation playbook that matches v4.0.

I’m going to follow the spec’s architecture: PostgreSQL (JSONB) → Azure AI Document Intelligence → Azure OpenAI extraction → harmonization → ML training → FBM synthesis + API, with the same stage structure and validation gates.

2026-03-03_BUILD_FBM-Data-Pipel…

0) What we’re building (single output)

FBM outputs one number: dollar value of foregone economic benefits caused by suboptimal configuration choices.

2026-03-03_BUILD_FBM-Data-Pipel…

It combines 3 independently-built components: ML, PAPRIKA weights, and the FBM synthesis engine.

2026-03-03_BUILD_FBM-Data-Pipel…

1) Foundations and setup (Day 1–2)

1.1 Confirm canonical framework (non-negotiable)

Everything must align to the 12 Annex B focal points (prompts, fields, calibration, Gower distance).

2026-03-03_BUILD_FBM-Data-Pipel…

1.2 Stand up Postgres schemas (3-layer model)

Create the three schemas exactly as the spec intends:

- fbm_raw = document store (PDFs/text/tables)

- fbm_staging = extracted features w/ confidence + quotes

- fbm_analytical = harmonized wide table (ML-ready + lineage)

2026-03-03_BUILD_FBM-Data-Pipel…

Implementation note: this architecture is “decided, not a proposal” (no MongoDB).

2026-03-03_BUILD_FBM-Data-Pipel…

2) Phase 1 — Source identification (inputs list)

Owner: Barry (no engineering)
Output: “source catalogue” of 80+ projects (IDs, URLs, doc types).

2026-03-03_BUILD_FBM-Data-Pipel…

What you need from this phase to proceed:

- MDB (WB / ADB)

- project ID

- document URLs per project (ICR/PCR + PAD/RRP + IEG/PPER where possible)

- completion year + country/region tags (SE Asia + Pacific; rural roads)

3) Phase 2 — Raw ingestion (OCR + PDF parsing → fbm_raw)

Goal: Download PDFs, extract text + tables using Azure AI Document Intelligence, store raw artifacts.

2026-03-03_BUILD_FBM-Data-Pipel…

3.1 Ingestion steps

- Download PDFs (store original binary)

- Run Document Intelligence:

  - For native PDFs: text + layout extraction

  - For scanned PDFs: OCR (and capture confidence)

- Store into fbm_raw.documents:

  - file_binary, full_text, sections, tables_extracted

- Link document rows to fbm_raw.projects

3.2 OCR failure handling (must implement)

If Document Intelligence OCR confidence < 0.7:

- flag as ocr_poor

- attempt re-extraction with better source version if available

- otherwise keep partial extraction and set remaining fields NULL with LOW confidence

2026-03-03_BUILD_FBM-Data-Pipel…

(see “Scanned PDF / OCR Failure” handling)

4) Phase 3 — AI extraction (36 prompts → fbm_staging)

Goal: Convert narrative text into structured focal-point features using Azure OpenAI with 36 prompts (12 focal points × 3 doc types).

2026-03-03_BUILD_FBM-Data-Pipel…

4.1 Execution flow per project

For each project:

- For each focal point FP1..FP12:

  - Run Prompt A (ICR/PCR “what happened”)

  - Run Prompt B (PAD/RRP “what was planned”)

  - Run Prompt C (IEG/PPER “what was validated”)

- Each prompt returns JSON fields +:

  - confidence = HIGH/MEDIUM/LOW

  - source_quote for audit

- Write results to fbm_staging.extracted_features

4.2 Confidence rules (pipeline behaviour)

- HIGH: accept into analytical layer without manual review

- MEDIUM: accept but sample-based QA

- LOW: must be manually validated; exclude from ML training until validated

2026-03-03_BUILD_FBM-Data-Pipel…

4.3 Required error handling (non-optional)

- Malformed JSON → retry up to 3 times with backoff, then log to fbm_raw.extraction_errors and continue

- LOW confidence on critical fields → flag for manual review queue

- Pipeline recovery must be idempotent with UPSERTs and stage checkpoints

2026-03-03_BUILD_FBM-Data-Pipel…

5) Phase 4 — Harmonization (→ fbm_analytical)

Goal: Produce one harmonized row per project with typed columns, aligned scales, constant currency, and lineage tracking.

2026-03-03_BUILD_FBM-Data-Pipel…

5.1 What harmonization does

- Normalize currencies to constant-year 2020 USD

- Align WB/ADB rating scales to unified 5-point outcome scale (per mapping)

- Resolve duplicates / conflicts across document types (e.g., appraisal vs completion)

- Populate fbm_analytical.projects wide table

- Create lineage_json mapping each analytical field back to staging extraction_id(s)

This is what makes the dataset ML-ready (and auditable).

6) Phase 5 — ML model training (tabular supervised learning)

The spec calls for Random Forest + Gradient Boosting classification with cross-validation and feature importance.

2026-03-03_BUILD_FBM-Data-Pipel…

6.1 Target variable

Use the unified outcome rating (5-class), but collapse to 3-class if needed.

2026-03-03_BUILD_FBM-Data-Pipel…

6.2 Evaluation gate

- 5-fold CV

- Acceptance: Weighted F1 ≥ 0.60 (5-class); else collapse classes

2026-03-03_BUILD_FBM-Data-Pipel…

6.3 Outputs saved as artifacts

Store in blob (immutable versioning):

- trained model

- feature importance / SHAP outputs (if used)

- training snapshot + CV results

- model version string

2026-03-03_BUILD_FBM-Data-Pipel…

(model versioning protocol referenced)

7) PAPRIKA calibration (1000Minds → weight vector)

This runs in parallel to ML (decoupled by design).

2026-03-03_BUILD_FBM-Data-Pipel…

7.1 Output

A weight vector w₁…w₁₂ (sum to 1.0) across the 12 focal points, produced via pairwise tradeoffs.

2026-03-03_BUILD_FBM-Data-Pipel…

7.2 Tiering (important for product strategy)

- Tier 1 Base (default)

- Tier 2 Institution

- Tier 3 Country

2026-03-03_BUILD_FBM-Data-Pipel…

8) FBM synthesis engine (compute foregone benefits in dollars)

8.1 Core FBM formula

FBM Gap = Optimal EIRR − Adjusted Project EIRR (or ENPV equivalent).

2026-03-03_BUILD_FBM-Data-Pipel…

8.2 Adjustments (fix broken economics before scoring)

FBM applies defined adjustments for common MDB economic analysis errors (traffic overestimation, arithmetic issues, shadow pricing, omissions, etc.).

2026-03-03_BUILD_FBM-Data-Pipel…

8.3 “Optimal” is empirical, not theoretical

Compute optimal EIRR by:

- find k=10 nearest projects by PAPRIKA-weighted Gower distance

- keep those rated Superior / Adequate-High

- weighted-average their adjusted EIRR → Optimal EIRR

2026-03-03_BUILD_FBM-Data-Pipel…

Also: use pgvector narrative embeddings as a secondary sanity filter.

2026-03-03_BUILD_FBM-Data-Pipel…

8.4 Monetize into dollars

ENPV gap at standard discount rate; if cost/benefit streams missing, use the linear approximation rule in the spec.

2026-03-03_BUILD_FBM-Data-Pipel…

9) API integration (Pack 5)

Expose an endpoint that:

- accepts new project configuration (+ economic analysis inputs)

- returns:

  - FBM dollar value

  - top drivers (focal points)

  - recommendations grounded in comparable projects

  - model_version for traceability
(Endpoint details are referenced as “draft; see v3.0”, but v4.0 requires the versioning field.)

2026-03-03_BUILD_FBM-Data-Pipel…

10) Validation gates (don’t ship without these)

10.1 Extraction accuracy

Manual review of 10 projects:

- 90% agreement for HIGH confidence

- 75% for MEDIUM

2026-03-03_BUILD_FBM-Data-Pipel…

10.2 FBM output validation (against sealed expert priors)

Run FBM on 5 pre-registered projects and compare overlap of top-3 recommendations.

2026-03-03_BUILD_FBM-Data-Pipel…

What you should build first (practical order)

If you want the fastest path to a working “thin slice”:

- Stand up Postgres schemas (raw/staging/analytical)

2026-03-03_BUILD_FBM-Data-Pipel…

- Implement ingestion for 5 projects (native + scanned)

- Implement 2 focal points end-to-end (e.g., FP2 + FP5), including confidence + quotes

- Harmonize → analytical row

- Implement Gower nearest-neighbours + compute Optimal EIRR

2026-03-03_BUILD_FBM-Data-Pipel…